Spring #2 Report
College Length Estimator
Alpha Knights
3/01/17

Actions to stop doing: Sprint two went very well, it was the hardest sprint from a technical standpoint for several reasons, but we still did quite well. There was a minor issue when two members of our group did the same work accidentally, so that was an inefficient waste of time. We should work to make sure that that does not happen again, but other than that minor issue we have done well.

Actions to start doing: Because we know have our app online with Heroku we can start using that to develop our code in a much more cooperative fashion. We are now in the final sprint, so it is time to start adding the final polish and finishing touches to our program. There is no more major functionality to add, but there are some features we would like to be able to get to. We also need to begin preparing for our final presentation.

Actions to keep doing: Maintain our level of communication and continue to work with each other and help one another. Our group has been very good about assisting other members and stepping up when needed. We also have had a very high rate of completion in regards to our user stories, and we want to maintain that success moving into sprint 3.
Work completed:
“User Story 1: As a developer I want to be able to present the user with a schedule that takes into account classes requiring prerequisites.”
“User Story 2: As a developer I want to be able to present the user with a schedule that takes into account classes requiring concurrents.”
Work not completed:
All proposed work was completed.
Work completion rate: We completed 2 user stories, in an estimated number of 25 hours. There were 14 days in this sprint, this figures into a .14 user stories a day with an average time of 1.7 hours a day.