Sprint 2 Plan
College Length Estimator Web Edition
Alpha Knights
Sprint Completion Date: 03/01/2017
Revision Number: 0.0
Goal:
In sprint 2 we will be focusing solely on creating the ability for our application to handle scheduling of classes that require prerequisite or concurrent courses.

Task Listing:
User Story 1: As a developer I want to be able to present the user with a schedule that takes into account classes requiring prerequisites.
- Task 1: Create the databases used to story the user inputted prequisite courses. (2 hours)
- Task 2: Use graph theory to construct the schedule based on all the classes and their prerequisites that the user has input (10 hours)

User Story 2: As a developer I want to be able to present the user with a schedule that takes into account classes requiring concurrents.
- Task 1: Create the databases used to story the user inputted concurrent courses. (2 hours)
- Task 2: Use graph theory to construct the schedule based on all the classes and their concurrents that the user has input (5 hours)
Team Roles:
Tyler Schmidt: Developer
Aiden McClelland: Developer
James Huang: Developer
Jinying Wu: Developer
Luc Harvey: Developer

Initial Task Assignment:
Tyler Schmidt:
Aiden McClelland:
James Huang:
Jinying Wu:
Luc Harvey:

Initial Scrum Board:
Can be found on TargetProcess here.

Scrum Times:
Tuesday @ 5:30 PM
Wednesday @ 9:15 AM
Thursday @ 5:30 PM