Release Plan
1. Product: College Length Estimator Web Edition
2. Team Name: Alpha Knights
3. Release Name: What a Start!
4. Release Date: 03/17/2017
5. Revision Number: 0.1
6. Revision Date: 01/25/2017

  1. High Level Goals:
1. Provide an interface that looks nice on multiple devices for users to add and preview course information.
2. Implement a database to hold current user information for a session.
3. Implement the processing logic for managing courses.
4. Allow for users to print a report in whatever way.
5. Provide convenience for acquiring major-related courses from the UCSC Registrar web page.

  1. User Stories For Release:
 The hardest on top, the easiest on bottom
    1. Sprint 1:
1. As the developer, I want to keep track of courses added so that users can change it later. 50
2. As a student, I want to add a course so that I can keep track of it. 10
3. As a student, I want to add course prerequisite so that I know which courses I can take in a current term. 10
4. As a student, I want to add a concurrent course so that I know what classes I need to take all together. 1
5. As a student, I want to specify what type of term I have for my college (Such as Quarter, Semester, etc) so that I know how to look at them each term relative to time. 1
6. As a student, I want to have a limit on the number of units per term so that I do not have too many courses in one term. 1
7. As a student, I want to specify if a course can only be taken during a specific term so that I do not get them mixed up in terms that I cannot take it in. 10
8. As a student, I want to specify if I will be taking summer classes so that I have more options to consider for taking the course. 1
    1. Sprint 2:
1. As a student, I want to be given a report of courses to take depending on what conditions I give each course.
2. As a student, I want to export my final result as a text file so that I can save it and access it anywhere anytime.
3. As a student, I want to have these courses organized nicely in terms so that I do not have to arrange them myself.
    1. Sprint 3:
As a student, I want this process to be easy to do on multiple devices.

  1. Product Backlog:
1. As a developer, I want to be able to add extensions so that I can add courses from a college not currently known.
2. As a student, I want to have information about UCSC courses I add so that I know about the class.
3. As a student, I want an extension that can help me autofill my UCSC courses into a list so that I do not have to type all of them manually.