Release Plan
College Length Estimator
Alpha Knights
Primary Release
3/17/17
Revision Number: 1

High Level Goals:
1. Allow the user to create and store classes
2. Allow the user to create the most efficient schedule for all stored classes
3. Allow the user to add prerequisite and concurrent requirements for classes and have the scheduler take these into account.
4. Allow the user to add other details, such as quarter limitations and unit counts to classes, and have the schedule take these into account.
5. Create a functional and aesthetically pleasing user interface.
User Stories for Release:
Sprint 1:
(1) “As a student, I want to add a course so that I can keep track of it.” (Highest Priority for Sprint 1)
(1) “As a developer, I want to keep track of courses added so that users can change it later. “
(3) “As a student, I want to add course prerequisite so that I know which courses I can take in a current term. “
(3) “As a student, I want to add a concurrent course so that I know what classes I need to take all together.”
(4) “As a student, I want to have a limit on the number of units per term so that I do not have too many courses in one term.”
(4) “As a student, I want to specify if a course can only be taken during a specific term so that I do not get them mixed up in terms that I cannot take it in.”
(4) “As a student, I want to specify if a course can only be taken during a specific term so that I do not get them mixed up in terms that I cannot take it in.”
(4) As a student, I want to specify if I will be taking summer classes so that I have more options to consider for taking the course.
Sprint 2:
(2/3) “User Story 1: As a developer I want to be able to present the user with a schedule that takes into account classes requiring prerequisites.” (Highest Priority for Sprint 2)
(2/3) “User Story 2: As a developer I want to be able to present the user with a schedule that takes into account classes requiring concurrents.”
Sprint 3:
(5) User Story 1: As a user I was the website to look nice
Task 1: Use CSS and Bootstrap to improve the visuals of the site

(3) User Story 2: As a developer I want better processing of concurrent and prerequisite courses
Task 1: Improve how we handle and display the requirements of prerequisite and concurrents
(2) User Story 3: As a user I want to be able to generate a potential schedule
Task 1: develop and produce output algorithm (Highest Priority for Sprint 3)

Product Backlog:
As a student, I want to specify what type of term I have for my college (Such as Quarter, Semester, etc) so that I know how to look at them each term relative to time.
As a user I want to be able to export my completed schedule in a variety of different forms
Task 1: Allow the user to create a document containing all of the finished course schedule information in several different file types, such as PDF or DOC
User Story 4 (tentative / stretch goal): As a user I want to be able to not have to enter UCSC classes, and instead have them pulled directly from the UCSC website.
Task 1: Implement a webscraper to pull data from the UCSC department sites

Task 2: Implement a query from our website to our scraper when a user begins to enter course information

Task 3: Use the information pulled to create the course schedule

We were able to get the UCSC SOE classes, but not the entire schools because of wide varieties in department websites.