Spring #2 Report
College Length Estimator
Alpha Knights
3/17/17

Actions to stop doing: Sprint three represents the cumulation of our work, and as such technically we will stop doing everything as the project is down done. However, this report will be written as if we were going to continue. As such, we should stop being so messy with our last minute tweaking, and we should stop sort of strangely preforming QA testing on the run. This is of course mostly due to the fact we know we won't be working on the project more.

Actions to start doing: We should make better use of github's version control. During the last few days of our sprint we were constantly tweaking our algorithm, and this sometimes caused it to horribly break, causing minor panic as we are doing a live demo during our presentation. We should also begin working on our database systems and webscraper in order to pull in vast amounts of data from many colleges so students have to enter less data manually.

Actions to keep doing: Maintain our level of communication and continue to work with each other and help one another. Keep testing and working out the bugs and anomalies with the algorithm. Continue to try and improve the user interface to add more functionality. We should continue to finetune our web-scrapers so we can add more data accurately.
Work completed:
User Story 1: As a user I was the website to look nice
Task 1: Use CSS and Bootstrap to improve the visuals of the site (no ETA)

User Story 2: As a developer I want better processing of concurrent and prerequisite courses
Task 1: Improve how we handle and display the requirements of prerequisite and concurrents (5 hours)
User Story 3: As a user I want to be able to generate a potential schedule
Task 1: develop and produce output algorithm (10 hours)

Work partially completed:

User Story 4 (tentative / stretch goal): As a user I want to be able to not have to enter UCSC classes, and instead have them pulled directly from the UCSC website.
Task 1: Implement a webscraper to pull data from the UCSC department sites

Task 2: Implement a query from our website to our scraper when a user begins to enter course information

Task 3: Use the information pulled to create the course schedule

We were able to get the UCSC SOE classes, but not the entire schools because of wide varieties in department websites.
Work not completed:
User Story 3: As a user I want to be able to export my completed schedule in a variety of different forms
Task 1: Allow the user to create a document containing all of the finished course schedule information in several different file types, such as PDF or DOC
This was determined to be too challenging to do with our webserver, as Heroku has some problems with importing external classes.
Work completion rate: We completed 3 user stories, in an estimated number of 30 hours. There were 16 days in this sprint, this figures into a .18 user stories a day with an average time of 1.8 hours a day.