Sprint 1 Plan
College Length Estimator Web Edition
Alpha Knights
Sprint Completion Date: 02/13/2017
Revision Number: 0.1
Revision Date: 01/26/2017
Goal:
In Sprint 1, we plan to focus on implementing a database to hold current user information for a session, as well as work on establishing an interface for users to add and preview course information.

Task Listing:
User Story 1: As a developer, I want to keep track of courses added so that users can change it later.
- Task 1: Create Courses table in DB (1 hour)
- Task 2: Create Courses Model, View, and Controller for CRUD operations (2 hours)
Total for user story 1: 3 hours

User Story 2: As a student, I want to add a course so that I can keep track of it.
Total for user story 2: 4 hours

User Story 3: As a student, I want to add course prerequisite so that I know which courses I can take in a current term.
Total for user story 3: 2 hours

User Story 4: As a student, I want to add a concurrent course so that I know what classes I need to take all together.
Total for user story 4: 3 hours

User Story 5: As a student, I want to specify what type of term I have for my college (Such as Quarter, Semester, etc) so that I know how to look at them each term relative to time.
Total for user story 5: 2 hours

User Story 6: As a student, I want to have a limit on the number of units per term so that I do not have too many courses in one term.
Total for user story 6: 1.5 hours

User Story 7: As a student, I want to specify if a course can only be taken during a specific term so that I do not get them mixed up in terms that I cannot take it in.
Total for user story 7: 2 hours

User Story 8: As a student, I want to specify if I will be taking summer classes so that I have more options to consider for taking the course.
Total for user story 8: 1 hours
Team Roles:
Tyler Schmidt: Developer
Aiden McClelland: Developer
James Huang: Developer
Jinying Wu: Developer
Luc Harvey: Developer

Initial Task Assignment:
Tyler Schmidt: User Story 2
Aiden McClelland:
James Huang:
Jinying Wu:
Luc Harvey:

Initial Scrum Board:
Can be found on TargetProcess here.

Scrum Times:
Tuesday @ 5:30 PM
Wednesday @ 9:15 AM
Thursday @ 5:30 PM