## Slide 1: College Length Estimator Web Edition
01/25/2017

## Slide 2: Team Members:
Tyler Schmidt – Product Owner
Aiden McClelland – SCRUM Master
James Huang
Jinying Wu
Luc Harvey

## Slide 3: College Length Estimator Web Edition
A web application that gives the user an estimate on how long it would take to complete a set number of courses under ideal conditions.

## Slide 4: Sprint 1 User Stories:
Establish Basic Functionality: As a student, I want to:
Add a course and be able to keep track of it so I can change it later.
Add prerequisites so that I know which courses I can take in a current term.
Add concurrent courses so that I know which classes to take all together.
Specify if a course can be taken in the summer/another term so that I can have more options to consider for taking the course.
Add a limit on the number of units per term so that I do not have too many courses in one term.
Implement a Friendly Interface:
As a student, I want this process to be easy to do on multiple devices.

## Slide 5: Sprint 2 User Stories:
Integrate Processing Logic:
As a student, I want to have these courses organized nicely in terms so that I do not have to arrange them myself.
Provide Results:
As a student, I want to export my final result as a text file so that I can save it and access it anywhere anytime.

## Slide 6: Sprint 3 User Stories:
Eliminate Tediousness:
As a student, I want an extension that can help me autofill my UCSC courses into a list so that I do not have to type all of them manually.
Welcome Other Convenience Tools:
As a developer, I want to be able to add extensions so that I can add courses from a college not currently known.

## Slide 7: Architecture
client
nginx

## Slide 8: Challenges/Risks
Challenge/Risk 1: Prerequisites and Concurrent Course Processing (Graph Theory Galore!)
Challenge/Risk 2: Majority of team unfamiliar with web programming
Challenge/Risk 3: Parsing course information from UCSC website (It’s inconsistent per department.)

## Slide 9: Technologies
Languages: HTML5, PHP, CSS (Provided by Bootstrap), JavaScript/jQuery (Maybe)
Web Framework: CakePHP- Database: PostgreSQL
Development Environments: Currently Atom Editor, NetBeans, Vim

## Slide 10: Questions?